GAME SERVER ARCHITECTURE

CORRECTED Decision Document

Dedicated Node.js Server on Railway.app — Industry Standard Architecture

Prepared: March 20, 2026  |  For: Daniel Bekavac  |  Replaces previous Vercel recommendation

# Why the Previous Recommendation Was Wrong

The previous document recommended Vercel Serverless Functions for processing poker actions. This was incorrect. Here is why serverless functions do not work for real-time poker:

- Cold starts add 100ms-2000ms latency — players expect instant action responses (<50ms)

- No persistent WebSocket connections — serverless functions terminate between requests, breaking the continuous connection poker requires

- Connection exhaustion — 1000+ concurrent players hitting Supabase simultaneously from separate function invocations will exhaust the connection pool

- No in-memory game state — every action requires reading full table state from database, adding 50-200ms per action

- 60-second timeout — a hand with multiple streets and tank decisions can exceed this

Every real online poker platform (PokerBros, ClubGG, PPPoker, GGPoker, 888poker) uses a dedicated, persistent game server. This is the industry standard for a reason.

# What Real Poker Platforms Use

Based on research into open-source poker servers, industry tech stack documentation, and platform analysis:

## The Standard Stack

- Node.js — event-driven, handles thousands of concurrent connections efficiently

- Socket.IO or raw WebSocket — persistent bidirectional connections for real-time gameplay

- Redis — in-memory state store for active table/hand data (sub-1ms reads)

- PostgreSQL — persistence layer for hand history, financial records, user data

- The server runs 24/7 as a long-running process — NOT as short-lived functions

## Why This Stack Works

- Persistent connections mean zero cold starts — the server is always ready

- In-memory state (Redis) means action processing takes <5ms, not 200ms+

- WebSocket broadcast to 9 players at a table takes <10ms total

- A single Node.js process can handle 50-100 concurrent tables

- Horizontal scaling: add more server instances behind a load balancer for 1000+ tables

# Corrected Recommendation: Railway.app

RECOMMENDATION: Deploy the existing ServerTableEngine to Railway.app as a dedicated, persistent Node.js server. Use Supabase Realtime (already built) for state broadcasting. Cost: ~$5-20/month.

## Why Railway Over Fly.io

- Railway deploys Node.js in 4 clicks — zero Docker, zero YAML, zero CLI tools

- Railway has native WebSocket support and persistent long-running processes

- The Fly.io deployment failed before (DNS never resolved) — repeating it risks the same outcome

- Railway connects directly to GitHub for auto-deploys on push

- Railway pricing is transparent: ~$0.03/hr for a 1 vCPU + 1GB RAM instance = ~$20/month

- Railway has a ready-made WebSocket game server template

- Existing account at support@smarter.poker

## What Already Exists (No Rewrite Needed)

- server/src/index.ts — Full game server orchestrator (health check, table management, tournament scheduling)

- server/src/engine/ServerTableEngine.ts — 990 lines of battle-tested table engine

- server/src/services/HorseFleetManager.ts — Horse (bot) player management

- server/src/services/TournamentRecurringService.ts — Tournament creation on schedule

- server/src/services/HorseLifecycleManager.ts — Stuck horse detection + cleanup

- server/src/services/AutoRebuyService.ts — Auto-rebuy wallet funding for bots

- All server code broadcasts via Supabase Realtime — no Socket.IO rewrite needed

# Architecture

## Data Flow

- Player opens table on smarter.poker/hub/club-arena/table/[id]

- Browser subscribes to Supabase Realtime channel for that table

- Railway game server runs ServerTableEngine for each active table

- Server deals cards, manages blinds, validates actions via Supabase RPC

- Server broadcasts hand state via Supabase Realtime — all players receive instantly

- Player submits action (fold/call/raise) — POST to game server HTTP endpoint

- Server validates action, updates hand state, broadcasts new state

- At showdown: server calculates pot, collects rake (Supabase RPC), distributes winnings

- All financial operations logged to chip_ledger (already built)

- Hand record saved to Supabase hands table (persistence)

## Security

- Server validates ALL player actions — client cannot fake actions

- Cards dealt server-side with cryptographic randomness (CryptoRandom.ts already exists)

- Financial operations use SECURITY DEFINER Supabase RPCs

- JWT authentication on all HTTP requests to game server

- Game state authoritative on server — client is display-only

## Performance Targets

| Metric | Target | How Achieved |
| --- | --- | --- |
| Action latency | <50ms | In-memory state on server |
| State broadcast | <100ms | Supabase Realtime WebSocket |
| Concurrent tables | 100+ | Single Node.js process |
| Concurrent players | 1000+ | Supabase handles connections |
| Cold starts | Zero | Server runs 24/7 |

# Implementation Plan

## Phase 1: Deploy to Railway (2-3 days)

- Connect Railway to GitHub repo (Smarter-Poker-Club-Arena)

- Configure Railway to build from server/ directory

- Set environment variables (SUPABASE_URL, SUPABASE_SERVICE_ROLE_KEY)

- Deploy — Railway auto-detects Node.js + TypeScript

- Verify health check endpoint responds

- Update GameServerAPI.ts to point to Railway URL

## Phase 2: Table + Hand Lifecycle (3-5 days)

- Create tables in Shark Club and Club JAQK via Club Arena UI

- Server auto-discovers tables, seats horse players, starts dealing

- Verify hands complete: deal, betting rounds, showdown, pot distribution

- Verify rake collection (5% up to 3BB cap)

- Verify BBJ deduction (1% of rake)

- Verify all transactions logged to chip_ledger

## Phase 3: Human Player Integration (2-3 days)

- Player clicks table on smarter.poker, subscribes to Realtime channel

- Player buys in (existing CashierPage buy-in flow)

- Player's actions (fold/call/raise) sent to game server via HTTP

- Server processes action, broadcasts updated state

- Test full hand with human player + horse opponents

## Phase 4: Hardening (2-3 days)

- Test disconnection recovery (player drops mid-hand)

- Test all-in, side pots, split pots

- Test rake cap enforcement

- Test agent commission attribution per hand

- Verify chip_ledger has entries for every financial operation

- Load test with 10+ concurrent tables

# Cost

| Component | Monthly Cost | Notes |
| --- | --- | --- |
| Railway (1 vCPU, 1GB) | ~$20 | 24/7 Node.js server |
| Supabase (existing) | $0 added | Already on Pro tier |
| Vercel (existing) | $0 added | Serves Club Arena SPA |
| Redis (if needed later) | $0-5 | Railway addon or Upstash free tier |
| TOTAL | ~$20/month | For 100+ tables, 1000+ players |

# Timeline

| Phase | Duration | Deliverable | Risk |
| --- | --- | --- | --- |
| 1: Deploy to Railway | 2-3 days | Server running, health check OK | Low — code exists |
| 2: Table + Hand | 3-5 days | Hands deal to completion | Medium — integration testing |
| 3: Human Players | 2-3 days | Players can sit and play | Low — client code exists |
| 4: Hardening | 2-3 days | Edge cases verified | Low |
| TOTAL | 2-3 weeks | Full gameplay on smarter.poker | Low-Medium overall |

# Approval

This document recommends deploying the existing ServerTableEngine to Railway.app as a dedicated, persistent Node.js game server. This is the industry-standard approach used by every real online poker platform. The server code already exists (990+ lines) and uses Supabase Realtime for state broadcasting (already proven in production).

Upon approval, implementation begins with Phase 1: Railway deployment.

Approved by: ___________________________     Date: _______________

Daniel Bekavac, Founder - Smarter.Poker